Hotel Management Software Development Project

[Deliverable 1: Project Plan]

SEPTEMBER 18TH, 2022

Client Information :        
Hôtel Manoir Ramezay – Vivian (Proprietor) 
492, rue Claude de Ramezay (Route 227), 
Marieville (Québec) J3M 1J6
Telephone : (450) 460-3251 | E-mail: info@manoirramezay.com

CERTIFICATIONS: 

I, Red Team LEADER, Patrick Larocque # 0879202, certify that I have contributed to this deliverable.

Signature:    Date: 2022-09-18

I, Red Team MEMBER, Li Yu # 2295012, certify that I have contributed to this deliverable.

Signature:   Date: 2022-09-18

I, Red Team MEMBER, Gerasimos Vlassopoulos # 2295049, certify that I have contributed to this deliverable.

Signature:  Date: 2022-09-18

I, Red Team MEMBER, Murat Osmonov # 219501, certify that I have contributed to this deliverable.

Signature:  Date: 2022-09-18

I, Red Team MEMBER, Chi-Tao Li # 9730157, certify that I have contributed to this deliverable.

Signature:  Date: 2022-09-18

Table of Contents

|  | Pages |
| --- | --- |
| Cover Page -------------------------------------------------------------------------- | 1 |
| Statement of Previous Works ---------------------------------------------------- | 3 |
| Executive Overview --------------------------------------------------------------- | 3 |
| The Client Profile ------------------------------------------------------------------ Description of the client ------------------------------------------------------------------ Computer skills & literacy ------------------------------------------------------------ Business problem ------------------------------------------------------------------------- | 4 |
| Team Organization --------------------------------------------------------------- | 5 |
| Meetings ---------------------------------------------------------------------------------- |  |
| Online repositories ---------------------------------------------------------------------- Communications strategy -------------------------------------------------------------- Areas of responsibility ------------------------------------------------------------------ Contact information --------------------------------------------------------------------- Project plan (Gantt chart) ----------------------------------------------------------------- Appendix 1.1: WBS & Gantt Chart ------------------------------------------------ Appendix 1.2: Sample Agenda ---------------------------------------------------- |  |

Statement of Previous Works

There are various past works, ideas, concepts and knowledge acquired from previous blocs that can potentially be applied to this project. The following table below are the various projects (both academic and personal) previously made by members of the team; as well as the tools used, and which the contributors to these skills. (Fill in blanks).

| Past Projects | Tools Used | Contributor(s) |
| --- | --- | --- |
| Mock-ups for personal websites | Adobe Photoshop & Canva | Chi-Tao Li and others? |
| Simulation Program | Java and Java Swing | Chi-Tao Li |
| Car Rental System | MS SQL Server | All members |

if none, erase above and mention that there will not be any previous works applied to this project.

Executive Overview

(I’ve tried merging both Li’s and my executive overview, and used the green team exec overview as reference; see below for the text in blue)

Upon deliberating on various potential clients and users, the red team has appointed Manoir Ramezey – Hotel, Restaurant and Spa as the chosen client. This deliverable consists of the project planning for this documentation project, with the details on the process of building a software development information system for Manoir Ramezey. The goal of this deliverable is to gather preliminary client information (through their website and speaking with the client) and to analyze their current information system and their capabilities for software (computer skills and literacy). This is valuable data in order to explore the business’s needs and potentially identify their business problem. As a result, the team proposes that the business solution is finding a way to synchronize the business’s booking platforms into a cohesive management system.

Furthermore, this deliverable will elaborate on the team’s ways of organization. This includes communication strategies with the members and the client (mainly virtual for now); along with communication policies, the online repositories and contact information used. Meeting availabilities are during class time (allotted by the professor); or outside class time in the mornings (if time permitted). Tasks and areas of responsibilities are divided among the team members accordingly, with Patrick Larocque as 1st deliverable team leader that oversees the quality and completion of this report. Collaboratively, a work breakdown structure (WBS) of tasks and a Gantt Chart is provided to visually illustrate the project plan throughout the course of this project as a guide to completing the project in an effective and timely manner.

Li Yu’s Text:
The first deliverable consists of Red Team’s project plan by reviewing the individual tasks that need to be completed, the members who will be assigned with accomplishing these tasks, and the dates that these tasks must be completed by. We created the foundation of our project by completing the front matter, Gantt chart and all other requirements.

Our client is the Manoir Ramezay HOTEL-RESTAURANT-SPA. Our goal is to improve the management system they currently have by planning the exact steps that need to be taken, in order to develop and submit an organised and functioning software management system that will give them the capability to have all bookings and client information in one database.

/*Our team put together a schedule, to give us a visual idea of ​​what we need to do and how quickly we need to do those things, to complete this project in the best and most efficient way for our client. The participants were given the tasks, most suitable for them in order to better achieve this goal. We have set specific meeting times (----- ------ ------) for group discussions, and we have lab classes for discussions. With the creation of online repositories using GitHub and Microsoft Teams, as well as many forms of team communication (personal email and phone number), our team can fully communicate and work together at any time. */Patrick

Chi-Tao’s extra add-on resource:

Three potential clients have been appointed: My Creative Break Inc, Manoir Ramezay, and Pendelli's Pizza. These three potential clients have been contacted by our main liaison Patrick Larocque. As a team, we have discussed potential business issues that may affect the business. Both the pizzeria and the hotel have similar issues which are recordings of client information and supplier information and inventory count. Another important issue is inventory.Team members have written down in the document their name, cellphone number and email for the other members to keep in contact if needed. Furthermore, tasks and responsibilities have been divided into five for each member:

Patrick –
Li Yu –
Chi-Tao –
Gerry –
Murat –

Also, we decide the best way to keep communication if ever something is needed or to be notified of an occurrence. Next, as a group, we decided what needs to be done as a group in class (Work on deliverable and designing and planning database) and what needs to be done as homework (Individual database components and testing of database). Meetings are then planned, and a schedule is done in order to keep track of what to do and by when it needs to be done.

The Client Profile

Description of the client

Manoir Ramezay – Hotel, Restaurant & Spa is a small and cozy 3-star establishment, located in Marieville, Quebec, and owned by a couple that purchased the hotel in 2018. There are a total of 14 rooms (5 suites, 9 standard), with a total of 5 employees (the owners that oversees all operations, a front desk clerk, a maintenance assistant, and a cleaning associate). The hotel’s history is preserved through its decorations and ambiance, while also featuring a restaurant and a roof-top terrace that includes a 4-season spa and living room area where the guest can enjoy. For this project, the team’s primary contact throughout the course of this project will be Vivian, one of the owners. (Needs tweaking?)

Computer skills and literacy

The owners have a basic knowledge of Microsoft Office and Excel, as well as a basic understanding of computer usage. (Can this be more elaborated?)

Business problem

Guest can book a room at Manoir Ramezay through their telephone, their website (http://manoirramezay.com), as well as through third party websites such as Booking.com and Expedia. The use of third-party websites and booking by phone requires booking the rooms manually by the administrator. Furthermore, Manoir Ramezey’s website only provides the confirmation by email without information about the booking.   (Definitely needs more info here)

(See below for the text in blue to add on to this section. The texts need to be shortened)
Li’s Text: 
All methods except their website, the room availability will not be synced to their website. Instead, they must monitor the booking situation and manually change the room availability on their website. Moreover, people who book the room on their website, they can not check the booking information on the website. They will receive a confirmation email, which is not efficient. Because sometimes the email will go directly to the junk files, or people will miss that confirmation email. Although it’s a small hotel with 14 rooms, it will be a great help if the room availability can update automatically, especially during the summer, when it’s a high season, it’s a high demanding season. The other problem is that they don’t have a system or database to store all guests’ information, which they write down all information on paper instead. If a regular guest makes a reservation by telephone, the font-desk will spend a lot of time looking for the guest's information on paper, which waste time and inefficient. On the customer’s side, he will complain that he need to repeat his information over and over. To improve their business, they would like to enhance their software management system and use it to run their hotel in a more organized and efficient manner.  After group discussion, our plan is to develop a software management system that can fulfill both room availability and guests' information requirements simultaneously. We plan to develop a system which is easy to use and maintain considering the knowledge of owners. If they will have new employees in the further, they can start quickly.

Team Organization

Officially designated as the RED team, the team is organized by attending regular meetings, identifying what online repositories are used, communication strategies and policies, and the areas of responsibilities with each team member.

Regular Team Meetings

Initial meeting took place virtually on Friday September 2nd, 2022, which focused on getting to know each member in order to establish the area of responsibilities that would optimize each member’s strength. By Sunday September 4th, 2022, it was decided that regular meetings would solely take place virtually via MS Teams during class hours on Monday-Wednesday-Friday (time allotted by the professor). Meetings outside class time would also be available as electively needed. These outside class meetings occur mainly in the mornings on Tuesdays and Thursdays, and on the weekend days. An emergency meeting can also be held in addition to the scheduled meeting times (upon agreement by all the members) if immediate action or decision is required. A sample team agenda can be found on Appendix 1.2. As for regular meetings with the client, this will be established in future deliverables. It is anticipated that meetings with the client will be a mix of virtual and in-person contacts. [needs revisions]

Online Repositories

Github is the primary source of online repositories for this project.  It is decided that the contents within Github will be managed in a collaboratively manner but will be monitored by the designated deliverable team leader. The GitHub link can be found here [GitHub link]. The team will also use Microsoft Teams to store and update documents. [need to be revised].

Communication Strategies

[how the team communicates?] [policies established?]
[When and how will we meet synchronously?]

Chi-Tao’s add on resource text:
MS Teams Red Team Chat
We chose MS Teams as a way of communication for many reasons. First, everybody in the group chat receives the message instantaneously and simultaneously. It allows us to upload many types of documents like pictures and word documents. It keeps records of old messages in order for other team members to look through if they missed it.

Communication Policies:
It is expected that every team member checks their group chat daily and ensures that they understand every being said. Estimated time for reply will usually happen on the same day or ASAP. If one team member hasn’t looked at their MS Teams, other team members can send a reminder text message to remind them to look at it ASAP.

Areas of Responsibilities

As the project progresses, the area of responsibilities changes within each deliverable. Each member is obliged to participate in a collaborative manner. [ elaborate the roles and responsibilities of a team leader and how this is subject to change with each deliverable].

The following below is the areas of responsibility for each member.

| Team Member | Areas of Responsibilities | Report Collaborators |
| --- | --- | --- |
| Patrick L. | - Deliverable 1 Team Leader - Recording the meeting minutes. - Ensuring the quality and completion of the report. - Submitting Report | - Business Problem - Team Organization - Finalizing Gantt Chart - Finalizing Report |
| Chi-Tao L. | - Communication Facilitator - Report Formatting - Setting up Online Repositories. - Designing Gantt Chart | - Initiated WBS chart and explanations. - Executive Overview - Team Organization - Finalizing format and reviewing the finalized draft |
| Li Y. | - Primary Contact of client | - Executive Overview - Client Description - Business Problem - Reviewing Finalized Draft |
| Murat O. |  | - Client Description - Finalized Table of Contents - Reviewing Finalized Draft |
| Gerasimos V. |  | - Initiated Cover Page - Initiated Table of contents - Reviewing Finalized Draft |

[ fill in the blanks…needs to be revised or formatted differently?]

Contact Information

Communication is key to a successful project. The following is the contact information of each team member, the best way to communicate with them, as well as the client’s contact information.

| Client Name & Business: | Phone #: | E-Mail: |
| --- | --- | --- |
| Vivian (Proprietor) Manoir Ramezey – Hotel, Restaurant & Spa 492, rue Claude de Ramezay (Route 227), Marieville (Québec) J3M 1J6 http://manoirramezay.com/ | (450) 460-3251 | info@manoirramezay.com |

| Team Members: | Phone #: | E-Mail: | Preferences: |
| --- | --- | --- | --- |
| Patrick Larocque | 819-239-8520 | 0879202@edu.vaniercollege.qc.ca | Phone, MS Teams |
| Li Yu | 514-578-0608 | 2295012@edu.vaniercollege.qc.ca | MS Teams |
| Gerasimos Vlassopoulos | 438-878-8328 | 2295049@edu.vaniercollege.qc.ca | Phone, MS Teams |
| Murat Osmonov | 514-600-8320 | 2195019@edu.vaniercollege.qc.ca | Phone, MS Teams |
| Chi-Tao Li | 514-618-3289 | 9730157@edu.vaniercollege.qc.ca | Phone, MS Teams |

[ fill in the blanks…needs to be revised or formatted differently?]

Work Breakdown Structure (WBS) & Gantt Chart

As shown in Appendix 1.1, this work breakdown structure (WBS) of tasks and a Gantt Chart is a guide that visually illustrates the project plan throughout the course of this project as a guide to completing the project in an effective and timely manner. The design of this chart was finalized using Instagantt.com.

Appendix 1.1 – Work Breakdown Structure

[ insert PDF with title]

Appendix 1.2 – Team Agenda Sample

[ insert PDF with title]